# Card Stories Project and Payment Plan

# Milestone 1 				(August 24 – September 3, 2010)

- Making Base App (DB_object, po translations, OpenGraph)

- Creating PHP + JS Tests

# Milestone 2 					(6 - 15 September 2010)

- Creating Author Functions

- Creating Player Functions

- Open Web Analytics

# Milestone 3  					(16 – 20 September 2010)

- Testing and bug fixing

- Porting to client’s hosting

# Payment installments

Milestone 1 – $950 (24 August, 2010)

Milestone 2 – $940 (6 September, 2010)

Milestone 3 – $950 (16 September, 2010)