# Apache Ignite Report

# November, 2014

# Overview

Apache Ignite (incubating) In-Memory Data Fabric is Java-based middleware for in-memory processing of big data in a distributed environment. It is based on high performance in-memory data platform that integrates world’s fastest Computation framework with In-Memory Data Grid and In-Memory Streaming technologies delivering easy to use and easy to scale software. Using Apache Ignite you can process terabytes of data, on 1000s of nodes in under a second.

# Incubation Objectives

Apache Ignite entered Apache incubation process on October 1st, 2014.

The following objectives need to be met for Apache Ignite to graduate from incubation:

- Finish migration to Apache process.

- Grow active and healthy community around Apache Ignite product.

- Get on a stable release schedule and have 3 successful product releases.

# Status Report

## What has been done

- ICLAa are signed for all PPMC members and committers

- Software grant from of the source code from GridGain to ASF is signed and submitted.

- PPMC chair is elected – Dmitriy Setrakyan

- Email lists are created

- Jira account is created - Ignite Jira

- GIT repository is created - Ignite Git Repo

- SVN pubsub is setup

- Nexus account is created

What is in progress

- Started voting for Apache Ignite logo – ETA 11/07/2014

- Started code migration to Apache Ignite GIT repository – ETA 12/05/2014

First release planned for 01/09/2015