'OOo QA Reloaded' Onepager
by Chris Lukasiak

motivation: support vibrant community & improve oo qa process on oo
(qa is the most vibrating part of oo, so it should get more popular / visible)
support/reorganize community + improve qa process -> create new test cycle
(to establish similar structure like proven in so qa)

support/reorganize community
(get new user / support old qa members)

make test process easier and more transparent
pick up unexperienced user
        establish qa participation steps (report bugs/execute ts/join qa)
        make project more popular / visible
give qa more structure, clear responsibility (hierarchy?)
bind older qa member in new roles / reorganize qa members in app. chapters

improve qa process

       define test process (something between so qa and oo language testing)
connect single parts (from ts to green state of tested version)
        give testcase specification (like used in in so qa)
        give further info (to have a main info point for everything)
        fit tcm tool (is designed for language testing and must be reworked)
give better overview of teststate / issues etc. (at the moment only at the tcm tool)

establish new test cycle

(similar to so qa test process release)
new version available
qa leads trigger qa team members
qa team members execute defined tests
qa team members give result in tooling (tcm?)
results can be seen in overview matrix (todo check)
version is rateable if deliverable or not
qa lead can acknowledge

project in five steps

1. restructure QA starter page
2. establish testplan specifications on oo wicki
3. prepare TCM for testplan specification and QA process
4. create overview matrix
5. make project more popular
1. new structure of oo starter page

Intention:

- take newbies by the hand (clear structure and not too much info at the start – no info overload)
- nicer and brighter (make look more modern and friendly)
- understandable hirarhical structure and better overview (instead of historical growed)
- structure from important to less important (what user can want to do, especially newbies)
- no links hidden in text (where you have to read all and still do not know where you get)
- all info you need from one point (links to everything what is relevant)
- better coverage with so-qa structure (easier to handle & experienced structure)
- navigation structure on oo, documents on wicki (better formatable, administrable)

Starter page structure: Quality Assurance – dialog title

        Report Bugs
        Manual Testing
        Join oo QA Team
        ---
        Team QA Writer
        Team QA Calc
        Team QA Draw/Impress
        Team QA Base

        Team QA Framework
        Team QA Automation
        Team QA Localisation/Docu
        Special QA Teams (Mac Group etc.)
        ---
        Misc (general Tips, Rules, Info etc.)

- the first part are the participation steps for pretty new user (from beginner to experienced qa member)
- the middle part are the links to the single qa team sides and application structure (improve the responsibility, concern and adressability) and it starts with something people know (app. names)
- at the end the general stuff