GSoC 2026 — Project Proposal

Support for a DataFrame API in Apache Wayang

Apache Software Foundation | Apache Wayang Project

| Applicant | Sai Mudragada |
| --- | --- |
| Email | saimudragada1@gmail.com |
| GitHub | github.com/Saimudragada |
| Portfolio | saimudragadaportfolio.vercel.app |
| Organization | Apache Software Foundation — Apache Wayang |
| Project Title | Support for a DataFrame API in Apache Wayang |
| Project Size | 350 hours (Large) — open to 175h scope adjustment with mentor |
| Mentor Contact | dev@wayang.apache.org ¦ Zoi (Community Mentor) |
| Submission Date | March 31, 2026 |

1. About Me

I am Sai Mudragada, a Data Scientist and ML Engineer who graduated in December 2025 from Midwestern State University Texas. I am passionate about building data systems and intelligent pipelines that solve real-world problems — from end-to-end ML pipelines to production-ready AI systems. My work sits precisely at the intersection of data engineering and applied machine learning.

My most relevant projects for this proposal:

- RevenueBoost-ML: End-to-end ML recommendation pipeline with BERT, FAISS, Docker, CI/CD, and A/B testing — demonstrating production-grade pipeline engineering with a measurable +40% revenue improvement.

- MustangsAI: Full RAG pipeline with LangChain, document ingestion, vector DB, and FastAPI — demonstrating experience building data-driven intelligent systems from scratch.

- FreshCast-AI: Time-series demand forecasting system using pandas, scikit-learn, and ML — demonstrating tabular data manipulation and pipeline design.

These projects demonstrate that I think in terms of data pipelines, transformations, and scalable execution — exactly the mindset needed to design a clean, production-quality DataFrame API for Apache Wayang.

2. Project Summary

2.1 What is Apache Wayang?

Apache Wayang is a cross-platform data processing framework that enables users to write analytics tasks once and execute them efficiently across diverse execution engines — Apache Spark, Apache Flink, relational databases (via JDBC), and Java Streams — with an optimizer that can even split pipelines across multiple backends for optimal performance.

Currently, Wayang provides dataflow-style APIs in Java, Scala, and Python, plus an SQL API. However, it lacks a high-level DataFrame API — the programming abstraction that data engineers and scientists use most fluently in tools like pandas, Spark DataFrames, R DataFrames, and Polars.

2.2 The Problem

Without a DataFrame API, Wayang requires users to think in lower-level dataflow operators. This creates an adoption barrier for the large population of data professionals who work primarily with tabular abstractions. A user familiar with spark.read().filter().groupBy().agg() today must learn an entirely different mental model to use Wayang — even though Wayang's optimizer would give them superior cross-platform execution.

2.3 The Solution

I will design and implement a DataFrame API for Apache Wayang that:

- Lets users express relational transformations (select, filter, join, groupBy, aggregate, sort, limit, withColumn) in a familiar, fluent tabular style.

- Compiles DataFrame operations into Wayang execution plans transparently, so the Wayang optimizer can route them to Spark, Flink, or any other registered backend.

- Supports both Python (primary) and Java API surfaces, matching Wayang's existing language support.

- Includes a schema system (column names + types) and lazy evaluation to enable plan optimization before execution.

- Comes with comprehensive documentation, examples, and tests.

By the end of GSoC, Wayang will have its first robust DataFrame API — a major usability milestone that makes Wayang accessible to the data engineering and data science communities without sacrificing its powerful cross-platform optimization.

3. Technical Approach

3.1 Architecture Overview

The DataFrame API will be implemented as a new module (wayang-dataframe) sitting above the existing Wayang operator layer. The design follows a three-layer approach:

- Layer 1 — DataFrame API Surface: User-facing Python/Java API with fluent method chaining (df.filter(...).groupBy(...).agg(...)). Lazy — builds a logical plan, does not execute immediately.

- Layer 2 — Logical Plan Compiler: Translates DataFrame operations into a logical plan of relational algebra operators (Filter, Project, Join, GroupBy, Aggregate, Sort, Limit). Uses Wayang's existing operator abstractions wherever possible.

- Layer 3 — Wayang Execution: The logical plan is submitted to Wayang's existing optimizer and plan executor, which routes operators to the optimal backend (Spark, Flink, JDBC, Java Streams).

This architecture means the DataFrame API is a thin, clean translation layer — it adds no new execution logic. All optimization and routing is handled by Wayang's existing, battle-tested optimizer.

3.2 DataFrame Schema System

Each DataFrame will carry a schema — a list of (column_name, data_type) pairs. This enables:

- Type validation at plan construction time (catching column name typos before execution).

- Automatic schema propagation through transformations (filter preserves schema; select/withColumn modifies it; join merges two schemas).

- Integration with Wayang's existing type system.

3.3 Core Operations to Implement

Priority 1 — Core relational operations (weeks 1–8):

- select(*cols) — project specific columns

- filter(condition) / where(condition) — row filtering

- groupBy(*cols) — grouping keys

- agg(expr) — aggregations (count, sum, avg, min, max)

- join(other, on, how) — inner, left, right, full joins

- sort(*cols, ascending) / orderBy — row ordering

- limit(n) — row count limiting

- withColumn(name, expr) — derived column computation

- drop(*cols) — column removal

- distinct() — deduplication

Priority 2 — I/O and utilities (weeks 9–12):

- read_csv / read_json / read_parquet — DataFrame creation from common sources

- show(n) — display first n rows for debugging

- schema / dtypes — schema inspection

- count() / collect() — action triggers that force execution

- toPandas() — bridge to pandas for local data

3.4 Expression Language

Column expressions will be represented as a lightweight AST (Column objects with operations), supporting:

- Column references: col('name') or df['name']

- Literals: lit(42), lit('hello')

- Arithmetic: col('price') * col('quantity')

- Comparisons: col('age') > lit(18)

- Boolean logic: (col('a') > 0) & (col('b') < 100)

- String functions: col('name').startswith('A')

- Aggregation expressions: count(col('id')), avg(col('price'))

3.5 Backend Compilation Strategy

Each DataFrame operation maps to one or more Wayang operators:

- filter → Wayang FilterOperator

- select / withColumn / drop → Wayang MapOperator or ProjectOperator

- groupBy + agg → Wayang ReduceByOperator or GroupByOperator

- join → Wayang JoinOperator

- sort → Wayang SortOperator

- limit → Wayang SampleOperator (count-bounded)

The compiler walks the logical plan tree and emits a Wayang WayangPlan, which is then submitted to the existing execution infrastructure unchanged.

3.6 Python API Design

The Python API will follow a Spark-like style familiar to data engineers:

from wayang.dataframe import WayangSession

ws = WayangSession.builder().master('spark').getOrCreate()

df = ws.read.csv('sales.csv', header=True, inferSchema=True)

result = (df.filter(df['amount'] > 100)

.groupBy('region')

.agg({'amount': 'sum', 'order_id': 'count'})

.sort('sum(amount)', ascending=False))

result.show(20)

3.7 Testing Strategy

Every component will be tested at three levels:

- Unit tests: each operator mapping, schema propagation rule, and expression evaluation.

- Integration tests: full DataFrame programs run end-to-end on local backends (Java Streams, in-memory SQLite).

- Cross-backend validation tests: same DataFrame program run on Spark and Java Streams with output comparison — verifying backend-agnostic correctness.

4. Implementation Timeline

| Period | Goals | Deliverables |
| --- | --- | --- |
| Community Bonding (May) | Study Wayang codebase deeply: operator model, plan compilation, Python bindings, existing tests. Set up dev environment. Align scope with mentor Zoi. | Env setup; architecture doc; initial schema design draft |
| Weeks 1–2 (Jun) | Design DataFrame class, schema system, Column expression AST. Write design doc for mentor review. | Schema + Column AST design; unit tests for type inference |
| Weeks 3–5 (Jun) | Implement core unary ops: select, filter, withColumn, drop, distinct, limit. Wire each to Wayang operator layer. | 5 working ops with tests; plan compiler skeleton |
| Weeks 6–7 (Jul) | Implement groupBy + agg with aggregation expressions. Full logical plan → Wayang plan compilation. | groupBy/agg working; cross-backend integration tests pass |
| Midterm (Jul 14–18) | Implement join (inner, left, right). Midterm evaluation deliverable: filter + groupBy + join pipeline running on Java Streams and Spark. | Join implementation; midterm demo notebook |
| Weeks 9–10 (Jul–Aug) | Implement sort, I/O (read_csv, read_parquet), show(), count(), collect(), toPandas(). | Full I/O + action methods; end-to-end pipeline works |
| Weeks 11–12 (Aug) | Cross-backend validation tests, performance benchmarks (DataFrame vs raw Wayang vs pandas), documentation and examples. | Benchmark report; complete API docs; tutorial notebook |
| Week 13–14 (Aug) | Code cleanup, PR review cycles, contributor guide for extending the DataFrame API. | Final PR merged; extension guide; changelog |
| Final (Sep 1) | Submit all work products, final mentor evaluation. | All deliverables complete and documented |

5. Relevant Skills & Experience

| Skill | Evidence from my work |
| --- | --- |
| Python (advanced) | All projects. NumPy, pandas, scikit-learn, PyTorch, FastAPI. Primary language for proposed DataFrame API. |
| DataFrame/tabular data | FreshCast-AI (time-series with pandas), RevenueBoost-ML (feature engineering pipelines). Deep familiarity with DataFrame semantics and operations. |
| SQL & relational algebra | SQL badge on profile. Understands select/filter/join/groupBy deeply — critical for translating DataFrame ops to Wayang operators. |
| Pipeline & ETL engineering | RevenueBoost-ML: end-to-end ML pipeline from raw data → model → serving. Understands lazy evaluation and plan compilation concepts. |
| Apache Spark concepts | MustangsAI and RevenueBoost-ML use distributed-style data processing. Familiar with Spark DataFrame API style being modeled. |
| Docker & MLOps | RevenueBoost-ML uses Docker, CI/CD, A/B testing — production engineering mindset. |
| Java (working knowledge) | Wayang's core is Java. Comfortable reading and writing Java; willing to deepen during community bonding. |
| Open source contribution | Active GitHub profile (github.com/Saimudragada). Comfortable with PR workflows, code review, and collaborative development. |

6. Why I Am the Right Person for This Project

I have already built the mental model this project requires. My MustangsAI project is a full data ingestion pipeline with document loading, chunking, embedding, retrieval, and serving — which is architecturally very similar to what this DataFrame API needs: a clean translation layer that takes a high-level user intent and compiles it into an efficient execution plan across a backend.

My RevenueBoost-ML project demonstrates I can build production-grade Python APIs (FastAPI + Docker + CI/CD) that work at scale — the discipline needed to build a clean, tested, well-documented DataFrame API that real users will rely on.

Critically, I think like a data engineer. I understand the DataFrame paradigm from the user's perspective — I have lived it using pandas and Spark-style APIs across multiple projects. This means I can design an API that feels natural to data professionals, not just technically correct.

I am also a fresh graduate with my full attention available for this project. I will treat this as a full-time commitment from June through September, with no competing obligations.

7. Deliverables Summary

- wayang-dataframe Python module with complete DataFrame class, schema system, and Column expression language.

- Full set of relational operations: select, filter, withColumn, drop, distinct, limit, groupBy, agg, join, sort.

- I/O methods: read_csv, read_parquet, read_json, show, count, collect, toPandas.

- Logical plan compiler that translates DataFrame operations into Wayang execution plans.

- Cross-backend integration tests: same program validated on Java Streams and Spark.

- Benchmark notebook: DataFrame API vs raw Wayang API vs pandas for representative workloads.

- Complete API documentation and at least two end-to-end tutorial notebooks.

- Contributor extension guide: how to add new DataFrame operations or backends.

8. Availability & Commitment

I graduated in December 2025 and am currently available full time. I have no internships, coursework, or other major commitments during the GSoC period (June–September 2026). I will dedicate 40+ hours per week to this project and treat it as my primary professional focus for the summer.

Time zone: Central Time (CT), USA. I am flexible for mentor meetings at times convenient for the Wayang community.

Communication plan: daily async updates via the dev mailing list and GitHub PR comments; weekly video check-in with mentor; proactive escalation if I hit blockers.

9. Contact & Links

Email: saimudragada1@gmail.com

GitHub: github.com/Saimudragada

Portfolio: saimudragadaportfolio.vercel.app

LinkedIn: linkedin.com/in/saimudragada

Apache Wayang Mailing List: dev@wayang.apache.org

I am deeply excited about contributing to Apache Wayang and making it more accessible to the data engineering community. Thank you for considering my application.