## Slide 1: Open MPI Git Migration
The Github Chronicles
July 29, 2014

## Slide 2: Git
Several OMPI projects have already moved to git / github:
  hwloc
  netloc
  ORCM
  ompi-www
  mtt
  pmix

## Slide 3: OMPI SVN repos that have not (yet) moved to git
ompi
ompi-tests
ompi-docs (private!)
otpo
…and others we don’t care about
  ompi-cc
  ompi-design
  ompi-user-docs (kinda superceeded by github docs)
  orte-www
  plpa

## Slide 4: Proposed plan in Chicago
Should we move the main OMPI repo to git?
  Answer: yes
  See PPTX on https://svn.open-mpi.org/trac/ompi/wiki/Jun14Meeting for more detail
Two repos:
  ompi: what is today the SVN trunk
    Anonymous read-only access
    All developers have push access
  ompi-release: only release branches + tags (no trunk)
    Anonymous read-only access
    Only RMs/GKs have push access

## Slide 5: Proposed plan in Chicago
SVN ompi repo converted to read-only
  Private SVN trees (e.g., /tmp) stay in SVN
If we need private github hosting, Cisco will pay for first year ($300)
…but what about Trac?

## Slide 6: Move away from Trac
CMRs become Github pull requests
Tickets become Github “issues”
Wiki can be converted: Trac  Markdown
Migration general plan
  Close whatever pending CMRs are relevant
  Selectively move any old open+relevant Trac tickets to Github (probably by hand)
  Make all new issues on Github
  Trac becomes read/only

## Slide 7: Github issues
Work pretty much like Trac tickets
  Assign milestones
  assign to a developer
  show all issues related to a milestone
  bulk move issues to a new milestone
  can close / reference issues from git commit messages (yay!)
  can reference git hashes in git commit messages, and github web UI will auto-hyperlink them
(Semi-)New feature: labels (tags)

## Slide 8: Github Pull Requests
PR’s become Github issues automatically
Two differences from existing CMR workflow:
  Propose: when reviewed, put “Reviewed” tag on PR issue (prevents needing “ompi-rmXX” fake user)
  If PR doesn’t apply cleanly, github automatically disables “pull/merge” button (!)
Github
ompi-release
release branches and tags
jsquyres local clone
ompi
master
(was: SVN trunk)
jsquyres:ompi-release
pull-req123
1: dev
2:dev
3: RM/GK

## Slide 9: Github wiki
Haven’t looked deeply at this yet
  We *assume* that either something exists to convert Trac  Markdown, or we can hack up something “good enough”
  Will likely still be a somewhat manual process

## Slide 10: Developer guidelines
Two wiki pages (so far)
  Both are still works in progress
  Initial OMPI Dev Git Setup / common workflows: https://gist.github.com/goodell/5b767d058214ddb5078f
  Open MPI Git Best Practices: https://gist.github.com/goodell/6b1391b70ac60f2b93f2

## Slide 11: Developer guidelines
Sample github OMPI repos
  Suitable for experimentation
  https://github.com/open-mpi-demo

## Slide 12: Interim conclusions
github looks promising for complete migration -- i.e., abandon SVN/Trac altogether
No timeline set yet for actual conversion