DAY ONE

JRC: Ask obesity team regarding method for BMI percentile

JRC: Find code for age; REVIEW DEMOGRAPHICS ONTOLOGY AND VALUE SETS

Conclusions regarding data standardization project planning for PCORI objective 2:

- Data standardization activities will be prioritized and planned with GPC-DEV

- Initial data domains for standardization will be Diagnoses:ICD-9-CM and Observables:Clinical with attention to demographics

- ETL development will start with KU SQL scripts and develop elaborations to deploy standards

- ETL development will include data quantification, data quality metrics that will standardize reporting to GPC; test queries for i2b2 research data will be developed by the three research teams as their objectives become clear and supplied to GPC STD/DEV for quality assurance

- Sites not employing standard scripting will create identical functionality in their own HER load scripts

- Sites not capable of supporting standard test query functionality by virtue of inability to meet standardization scheduling will map their i2b2 repositories to meet query functional requirements at a time agreed upon by GPC/DEV

ALL: Technical team leads to review and validate these procedures above and attached schedule (Data Standardization Worklist 20140225) by next GPC STD/DEV conference call

DAY TWO

Discussion: Quality Assurance scripting for i2b2 ETLs

Quality of Data Load

Data standards to discuss and agree on value sets for Pat/Enc/Prov/dimension attributes

Encounters: discuss value sets at next call

Metric: Encounters in last year; last calendar year(1/1/13-12/31/13)

Metric: Active patient definition:

All in i2b2

Face-to-face encounter in last year

Metric: Data transfer quantification: i2b2 load statistics/data extract source statistics

Metric: Standard coding frequency in i2b2 load

Metric: Benchmark load times

Population Data Quality

Registry quantification to identify population stats

Data value range checking for variables selected for research populations

ALL TECH LEADS: Each site to verify enterprise business concerns and constraints regarding publications of QA stats shared within network: Tom  Mish, Glen Bushee, Phillip Reeder, Aaron Miller, Justin Dale, Jim Campbell, John Hough, Dan Connolly, Prakash Nadkarni, Tom Mish

PROPOSED Diagnoses Modifiers for data attribution:

- PROBLEM

  - ACTIVE                              (Epic)

  - RESOLVED

  - DELETED

  - INACTIVE                          (Cerner)

  - CANCELLED

- PMH

- ORDER DX

- ADMISSION DIAGNOSIS 42347-5  52870002

- ENCOUNTER DX

  - PRIMARY DX

  - NONPRIMARY DX

- BILLING DX

  - DISCHARGE PRINCIPAL 52534-5  8319008|Principal diagnosis(qualifier)|

  - DISCHARGE NONPRINCIPAL

  - PROFESSIONAL DX PRIMARY

  - PROFESSIONAL DX NONPRIMARY

ALL TECH LEADS:Sites to review access to pathologic dx, radiology dx and lab dx availability for decision on addition to modifier

JRC: Provider dimension: query to breast cancer team whether provider role and licensure are relevant

Quality assurance working group: Tom Mish; Phillip Reeder; Aaron Miller; Nathan Wilson; Jim Campbell